## Slide 1: LIZARD
Include Table from QTD
COBRA proposes to evaluate the 3D phased arrays capabilities in order to replace the mechanical antenna used in current RF-Seekers. COBRA is focused on the 3D monopulse method, on the antenna design and on the capabilities of additive technologies.
General Progress & Technical Achievements:
According to the promising results obtained previously for waveguides, other prototypes have been designed (waveguides, slotted waveguide antenna arrays) and some of them have been already fabricated (Fig. 1).
New conformal arrays have been designed and are currently in the fabrication step using 3D plastic printing (Fig. 2).
Forecast Progress:
To continue the work on the technological processes (WP2). The pre-analysis concerning over-molding will be finished at the end of july and the fabrication will be then launched.
To continue the WP3. Fabrication of the last 3D metal prototypes (slotted waveguide arrays with conformal shape). 3D selective metallization on the prototype realized by 3D plastic printing (transmission lines, antenna element and antenna arrays).
Measurement of the new basic and advanced antenna prototypes
Fig.2: Patch antenna array placed on curved substrate
Fig.1: Fabricated waveguides and antennas in 3D metal printing